## Slide 1
The correct answer is A
You have been asked to manage an Agile team, but you find that the team members are located in California, New Jersey, Dubai, and Dublin. You are concerned that the diverse locations will make the adoption of Agile methods difficult, if not impossible. What should you do?
A. Make use of wikis, instant messaging, shared servers, virtual whiteboards, and web cameras to encourage the team to collaborate
B. Meet with the sponsor and ask for travel budget sufficient to allow the team to meet face-to-face once a month at a minimum
C. Voice your concern to your manager, explaining that Agile methods are not suited for geographically dispersed teams
D. Work with the existing team as best as possible but make plans to replace members in the future and cluster the team in 1 location
Ideally, it would be nice to lead an Agile team that is co-located; however, that is not always possible. Collaboration and team commitment is more challenging when members are sitting in different locations and not across the room, but it is not impossible. Answer A describes some of the Agile tooling that helps facilitate geographically dispersed teams. Answer B, C, and D may be tempting choices, but A is the best choice.

## Slide 2
The correct answer is C
A ScrumMaster (SM) and Product Owner (PO) are discussing the team's desire to limit sprint commitments to the velocity. As the SM hears the PO's perspective of product demand and the need for higher velocity, he can relate to and understand the PO's concerns and needs. The SM is exhibiting:
A. Negotiation skills
B. Communication listening skills
C. Emotional intelligence
D. Servant leadership
The emotional quotient of the ScrumMaster allows him to more readily relate and associate his feelings with those of the Product Owner to increase understanding and, in this case, negotiations.

## Slide 3
The correct answer is B
In Agile methods, project planning may take place at 3 levels, such as visioning, release planning, and iteration planning. These 3 levels are examples of what?
A. Rolling wave refactoring
B. Progressive elaboration
C. Root-cause analysis
D. The Kanban process
Progressive Elaboration, or B, is the best choice of the 4. Progressing from vision to release to iteration is an example of progressively elaborating on the plans for a project, from high-level to low-level. Answer-A is a made-up term combining rolling-wave planning with refactoring. C is not applicable, nor is D.

## Slide 4
The correct answer is A
In an Agile project, why would a team carry out a vision meeting?
A. To explain the purpose of the project by sharing the vision and how the project addresses needs of the business
B. To explain to the Product Owner how the Agile team will function and what expectations the team has for the Product Owner
C. To allow the ScrumMaster or project manager the opportunity to interact with the team, assess their morale, and cast a vision
D. To allow the customer to describe the types of reports and information radiators that would be most helpful to them
A is the correct answer. The goal of the vision meeting is to get the team on the same page - have them understand why the project is being undertaken - see how this project fits in the strategic goals of the organization.

## Slide 5
The correct answer is D
The value of collaboration in an Agile project might be best recognized in what practice?
A. Working together daily with the customer to have a non-confrontational contract negotiation
B. Fostering an open, transparent environment in which communication flows easily to the team leader to help shape his decisions
C. Timeboxing the daily stand up meetings to ensure enough time is provided for discussion
D. Creating a team space with highly visible information radiators and face-to-face workstations
The team space design is a very integral collaboration ingredient of an Agile project. Decisions are made by the team, not the team leader.

## Slide 6
The correct answer is C
A Daily Stand-Up Meeting is an example of the practice of limiting a duration of a meeting or activity so that the event has a non-negotiable start and stop defined. What term or phrase represents this method or practice?
A. Scrum of Scrums
B. Value-driven time management
C. Timeboxing
D. Patterson's Principle
C is the correct answer. Timeboxing or a time-box is the practice of limiting activities to a set amount of time. Timeboxing is common to all Agile methods. And, the Daily Stand-Up is a great example - it is limited to 15 minutes max.

## Slide 7
The correct answer is B
An epic story might be reduced in size using what technique and accompanying result?
A. Decomposition and component stories
B. Disaggregation and a story map
C. Disaggregation and a pyramid of stories equating to 100% of the epic
D. Decomposition and a work breakdown structure
A story map is not quite like a WBS in a waterfall project. The story map is comprised of component stories that do not need to add up to be 100% of the epic. They are typically shown in 2 dimensions, with story cards breaking down the component stories.

## Slide 8
A stakeholder has created a description of a high-level capability that will need to be disaggregated into user stories before being placed into the iteration backlog. This capability is also called:
A. An epic
B. A macro-story
C. A planning component
D. A theme
An Agile epic is a capability that is too large to be a single story, often too large to be accomplished within a single iteration.

## Slide 9
The correct answer is B
The team meets to plan out the next iteration. Regarding the product backlog, what is the correct and appropriate expectation of the team?
A. The team expects to work in concert with the Product Owner during this iteration meeting to help rank and prioritize the product backlog
B. The team expects the product backlog to be ranked and prioritized by the Product Owner prior to the start of this planning meeting
C. The project manager or ScrumMaster will collaborate with the Product Owner during this planning meeting to groom and rank the product backlog
D. The Product Owner will select those items from the product backlog that are of the greatest intrinsic value and commit the team to producing them in the next iteration, but only with the approval of the ScrumMaster or project manager
B is correct. This question deals with the topic of value-based prioritization. The Product Owner carries out value-based prioritization PRIOR to the iteration planning meeting by determining what features are most important - bring the greatest value. This value is reflected in the ranked product backlog. This is how the Product Owner communicates to the team what is of greatest importance. The team (not the Product Owner or ScrumMaster) commits to how many features or backlog items the team can produce in the next iteration or Sprint. Answer-A sounds appealing - it has a spirit of collectiveness and buy-in; however, it is wrong. B is the best choice.

## Slide 10
The correct answer is A
Jose has many years of experience managing traditional projects. His boss has challenged Jose to embrace the Agile methodology for the new team. She wants to see Jose grow as a leader. Jose is comfortable with the Plan-Do-Check-Act approach, but he is being stretched by these Agile concepts, especially in how Jose manages change requests! What style of leadership should Jose learn and carry out for this Agile team?
A. Adaptive leadership
B. Collaborative leadership
C. Value-driven leadership
D. Hands-off leadership
Answer-A: Jose needs to study the concept of adaptive leadership and embrace the approach of envisioning and exploring over detailed planning and controlling. Agile welcomes changing requirements as an opportunity to refine the product or work performed to deliver more value and competitive advantage to the Customer. Therefore, Jose needs to be an adaptive leader, ready to coach and serve his team members as plans change.

## Slide 11
The correct answer is B
There are 5 levels of planning that are common to Agile projects. If these are listed from high-level to low-level planning, which of the following is correct?
A. Project charter, project vision, project roadmap, release plan, daily plan
B. Product vision, product roadmap, release plan, iteration plan, daily plan
C. Product roadmap, product vision, iteration plan, task plan, daily standup
D. Release backlog, iteration backlog, sprint backlog, daily backlog, task board
B has the correct planning levels named and in the proper order. A is missing the iteration plan; therefore, it is wrong. C omits the release plan - wrong. D lists backlogs, yet leaves out the product backlog, so that's a bad answer, too.

## Slide 12
The correct answer is B
Which of the following statements is most valid concerning Net Present Value (NPV) and Present Value(PV)?
A. When using these measures to compare relative value of two projects, the project with the smaller PV or NPV is the better investment
B. NPV factors in costs with benefits while PV only considers the benefits
C. When considering the chartering of new projects which have future costs as well as future positive cash flows, the use of PV is more comprehensive than NPV as a relative benefit measurement
D. The Internal Rate of Return is the same for both benefit measurement methods
Net Present Value is the discounted future project values of both benefits and costs while Present Value only discounts future benefits into today's value for relative measurement. In both methods, bigger is better for project selection and chartering.

## Slide 13
The correct answer is D
Agile methods place a premium on open, frequent communication. Throughout the project, real-time communication occurs through the use of what?
A. Information kanbans
B. Highly valuable kanban signals
C. Frequently distributed information reports
D. Information radiators
Highly visible information radiators provide real-time communication to the team and other stakeholders. Reports radiate important information. Lean Manufacturing makes use of a signaling system called kanban. Kanban actually means signal or sign. Examples of information radiators include burndown charts, task boards, graphs of progress, and others. Answer D is the correct answer.

## Slide 14
The correct answer is D
'Buy a Feature' is:
A. A fun team-building activity to reduce stress between project iterations
B. A stakeholder expectation management technique to correlate the project budget with stakeholders' needs and constraints
C. A customer-centric method to establish an iteration backlog
D. An innovation game to generate feedback from stakeholders about project features
Many innovation games exist to elicit feedback from stakeholders in a directed manner. 'Buy a Feature' allows stakeholders to purchase features at a price using pretend currency.

## Slide 15
The correct answer is B
Consider the following 4 choices and select the one that best describes the proper timing for conducting a retrospective in an Agile project.
A. Before the iteration review meeting
B. Before the next iteration planning meeting
C. After the release planning meeting
D. During the iteration review meeting
B is the best choice here. The proper sequence for an iteration (or Sprint) is iteration planning meeting, iteration review, followed immediately by the iteration retrospective. Then, repeat the cycle. Therefore, B is the best choice. A is incorrect. C is too broad - not as good a choice as B. D is incorrect - these two meetings are distinct and not combined.

## Slide 16
The correct answer is C
Before committing to the next iteration backlog, an Agile team ranks stories from greatest effort to least effort. This technique is:
A. Wideband Delphi
B. Affinity estimating
C. Relative sizing
D. Roadmap planning
Relative sizing facilitates estimating stories by placing them in a ranked order of relative effort. Then the story points might be assigned, using a modified Fibonacci series of 0,1,3,5,8,13,20,40,100, 200, etc.

## Slide 17
The correct answer is C
Theresa has managed and coached Agile teams for 7 years, and she has seen quite a lot of conflict. Assuming that Theresa is an effective, top-performing project manager, what do you think her attitude would be regarding conflict management?
A. Conflict should be avoided because one of the Agile principles talks about the importance of creating a supportive, trusting project environment
B. The manager can ignore conflict as long as the team is producing working software and delivering value to the Customer
C. Conflict between some team members can prove helpful
D. The manager must resolve conflict swiftly before it derails creativity and affects the team spirit
C is the shortest answer and in this case, the best choice. If managed properly, conflict between team members should be helpful as it helps the team explore different options and alternatives for getting the work done. Answer-A correctly references an Agile principle from the manifesto, but misapplies the explanation. B again touches on a tenet of Agile, but wrongly states that the manager can ignore conflict - bad choice. D is wrong as it goes against the correct answer directly.

## Slide 18
You walk into the work area of an Agile team and see an updated burndown chart depicting progress of the current iteration. The team is in day 10 of a 30-day iteration. The chart depicts the planned progress as a diagonal line in blue. Actuals are posted each day, forming a green line. On day 10, the green line is below the blue line. What does this communicate to stakeholders?
A. This iteration is going well - the team is ahead of the plan
B. This iteration is not going well - actuals are below the plan
C. The velocity of the team is greater than the prior iteration - the team is ahead of plan
D. The velocity is less than it was in the prior iteration - the team is behind the plan
A is the best choice. The green line indicates the number of story points or related hours that have been completed. On day 10, the team is further along than anticipated, so the team has burned down further than expected - good news. B is incorrect. C and D are making assumptions about the velocity that are not correct. The velocity from one iteration to the next should be relatively similar but not exact. Over several iterations, the team velocity should become more predictable. However, we should not jump to the conclusions made in C and D.

## Slide 19
The correct answer is B
The smallest unit of functionality that is of value to the customer is:
A. A story point
B. A minimally marketable feature
C. The lowest story on the product backlog
D. A sub-epic
A minimally marketable feature is a subset of functionality that, once delivered, is something of value to the customer.

## Slide 20
The correct answer is C
Why is frequent verification and validation emphasized in Agile projects?
A. The Customer must receive a high-quality product at a low cost; therefore, these tenets are essential
B. Bugs and defects are costly downstream and cause the Customer to lose confidence in the project team; therefore, frequent testing is a must
C. It aligns with the principle of satisfying the Customer through early and continuous delivery of valuable software
D. The Agile Manifesto states that continuous integration and verification are the primary means of delivering quality and value to the Customer
C is the best choice of the 4. There are portions of truth in all statements, but C is best. C actually describes the first principle of the Agile Manifesto.

## Slide 21
The correct answer is B
Driving factors and restraining factors are considered is what type of analysis?
A. Cost/benefit Analysis
B. Force field analysis
C. Change factor analysis
D. Five-why analysis
Force field analysis provides an objective method to rank and analyze the opposing forces for change and against change, facilitating decisions about if and how to proceed.

## Slide 22
The correct answer is D
The project selection team is meeting in the conference room to finalize plans for the next year. Hiroto has been advised to compute both PV and NPV for the 5 projects that are under consideration. Which of the following statements is not true?
A. Once Hiroto computes the PV for each of the 5 projects, all he needs in order to compute the NPV is the cost
B. If Hiroto were told to use PV only, Hiroto would recommend selection of the project that has the greatest PV
C. In this context, PV stands for present value and not planned value
D. Once Hiroto computes PV and determines the best project choice, he does not need to compute NPV because it will lead to the same conclusion
In this context of project selection, PV stands for present value, and NPV is net present value. The difference in the two is that NPV takes cost into consideration, reducing PV by discounted costs to reach NPV. Therefore, D is the correct choice - the statement that is false. Just because a project has the highest PV, you may not assume that it will have the highest NPV. That depends on the discounted cost value for each of the choices.

## Slide 23
The correct answer is D
Consider the following 4 statements about the practice-based methodology of modeling and documenting the development of software-based systems. Choose the answer that is the most accurate of the 4.
A. Agile modeling should be performed early in the project exclusively by the self-organized team and sets proper expectations for other stakeholders
B. Agile chartering is the initial phase of each development project and includes creation of workflow models and diagrams
C. Agile modeling is the preferred methodology for non-distributed, co-located teams that can commit to and follow a visible depiction of best practices
D. Agile modeling should include all project stakeholders and encourage effective communication, simple solutions, and frequent feedback
Answer D is the best choice. The description in the question indicates this topic of Agile modeling - a methodology for documenting and modeling software systems that is effective in development projects. Answer-A is not good - these tasks should include all stakeholders to bring about the clear communication described correctly in D. B is off-track with the chartering name. C sounds as if this Agile modeling can only be performed by teams when everyone is located in the same workspace - not true. D is the best answer.

## Slide 24
The correct answer is D
If an organization is following Agile practices for a project, who comes up with the definition of done for a feature?
A. The customer
B. The sponsor
C. The quality-control specialist
D. The team
D is correct - the team defines what done means. The team sets the criteria that means a feature is complete. That typically means that the feature has been designed, coded, tested, and accepted by the Product Owner. Even though the sponsor, the customer, the quality-control specialist or others may be involved, ultimately it is the team that defines done.

## Slide 25
The correct answer is A
Servant leadership is:
A. Participative leadership, facilitative, and involved hands-on with the daily activities of the team
B. Exemplified when the most knowledgeable person on the team is tapped as the leader
C. A directing style that aligns the team's service to the defined objectives
D. A very flat hierarchical organizational structure in which the leader is actually a bi-vocational member of the team
The key to servant leadership is that the leader is a servant first and a leader second - Participative, hands-on, facilitative, and involved daily.

## Slide 26
The correct answer is A
Agile makes use of a communication tool that is a high-level depiction of the features planned for each release and may include information about the Customer who is targeted and the business value associated with each feature. This representation of the plan will likely change or evolve through time. What is this communication tool called?
A. Product roadmap
B. Release backlog
C. Product backlog
D. Vision statement
The product roadmap shows the plans for how the product will evolve, what features are scheduled for releases, when, customers targeted, value expected, architecture needed, and other items. The product roadmap is developed early in the project during initiating steps such as the Agile vision meeting. Think of the product backlog as being more focused than the product roadmap. The product backlog lists the items to be implemented - the features. Whereas, the product roadmap holds more high-level information about the features, release dates, value added, and the like.

## Slide 27
The correct answer is D
Which of the following lists best describes the attributes of a good user story?
A. Small, estimable, dependent, negotiable
B. Testable, estimable, renewable, valuable
C. Negotiable, small, explainable, validatable
D. Valuable, estimable, independent, small
D is the only choice containing 4 accurate attributes of a good user story. There are 6 key characteristics, and they spell out INVEST - Independent, Negotiable, Valuable, Estimable, Small, and Testable. Bill Wake is given credit for this memory device of INVEST - a great way to recall those 6 attributes.

## Slide 28
The correct answer is B
Reducing the number of items in the team's immediate focus is effected using which strategy and goal?
A. Lean and increased customer value with fewer resources
B. WIP Limits and increased productivity and quality
C. Release planning and matching iterations to team velocity
D. Kanban task boards and creation of cumulative flow diagrams
The core focus of Kanban is to reduce the Work In Progress. WIP limits (limiting how many tasks can exist in each task board queue) are effective at increasing the productivity and quality of the team's work with the power of focus.

## Slide 29
The correct answer is D
The team has a few hours to plan for the upcoming iteration, which starts tomorrow. The Product Owner has described the backlog, and now the team is discussing how many of the features the team can build in the upcoming iteration. Initially, what should the team do?
A. Spread cards out on the table so that all team members can vote using a Fibonacci sequence
B. Prioritize the list of features based on the amount of value each feature will bring to the product
C. Reflect on what went well in the last iteration and what should be improved on this one
D. Discuss how the team will measure story points
All 4 answers sound nice; however, D is the correct answer. The team is estimating, so they should determine how they will go about assigning story points to features or stories. Answer-A describes planning poker, which is a valid means of estimating stories. But, A is not as complete an answer as D; there are other means of estimating. B is wrong - the team does not prioritize the product backlog; that's the responsibility of the Product Owner. C is not appropriate here; these reflections should take place prior to the iteration planning meeting in the retrospective.

## Slide 30
The correct answer is A
Which of the following statements about a charter is false?
A. The charter is less applicable to agile teams than traditional project teams
B. The charter authorizes the team to work on the project
C. The charter should be a signed document
D. The charter should describe the purpose or goals of the project
Answer-A is a false statement. The project charter is useful for Agile teams as it is for traditional project teams. The charter should be signed by management or the sponsor; it delivers authority for budget and resources to the team; the charter should describe why the project is being carried out. All these attributes of the charter are useful, regardless of the method used to manage the project.

## Slide 31
The correct answer is C
Which statement is the most valid about burn up and burn down charts?
A. Burn up charts are used in sprints and burn down charts are used in backlogs
B. Burn down charts indicate the velocity of the release and burn up charts indicate the velocity of the iteration
C. Burn down charts indicate a reduction in unfulfilled story points while burn up charts indicate accumulation of completed story points
D. Burn down charts are used in iterations and burn up charts are used in releases
Burn up/down charts are used to indicate the current state of either the iteration or product backlog in terms of story points (value). In an iteration application, the team's velocity is indicated by the chart. Which chart (burn up or burn down) is used is discretionary.

## Slide 32
The correct answer is B
All of the following are valid about Agile personas except:
A. They allow user stories to be more specific than general
B. They are descriptions of specific, actual users
C. They include the name and description of the user and possibly a photograph
D. They improve user stories by the consideration of how the product will be used
Personas are fictional users created to make user stories lifelike, applicable, and comprehensive.

## Slide 33
The correct answer is A
Regarding the concept of collaboration, which of the following is the correct value pair of those listed in the Agile Manifesto?
A. Customer collaboration over contract negotiation
B. Team collaboration over individual expertise
C. Collaboration is more valuable than management-driven decision making
D. Team collaboration is valued over processes and tools
A is correct. The Agile Manifesto lists 4 value pairs. One of those pairs reads exactly as Answer-A states.

## Slide 34
The correct answer is C
Which of the following statements best describes the benefits of using the Wideband Delphi technique?
A. This technique is an excellent method for a team to estimate work effort because team members can avoid groupthink while still assigning actual points to stories
B. This technique is a preferred method for estimating effort because it uses the Delphi approach and avoids groupthink while involving a wide range of stakeholders with diverse experiences and opinions
C. This technique is an effective means for a team to estimate work because team members can form individual estimates without group pressure while still leveraging the perspectives and wisdom of all team members when reaching consensus
D. This technique is a favored approach for identifying risk because it solicits expert opinion while avoiding the pressure to conform with the group and not mention potential risks in a group setting that may be deemed controversial or politically undesirable
C is the best choice for this description of the Wideband Delphi technique. It is an approach some teams use to estimate the work required to deliver features or complete a story. The steps with Wideband Delphi involve describing the story to all participants, each participant submits an estimate anonymously, estimates are averaged and revealed to the group, group discusses highs and lows and averages, group reaches consensus on best estimate. So, this technique takes some of the traditional elements of Delphi and adds collaboration to it to reach a best estimate of work. Answers A and B are accurate, but C is the best description and best answer.

## Slide 35
The correct answer is A
During an iteration planning meeting, the team is estimating the size of the effort for each story by assigning each story to a shirt size of XS, S, M, L, XL, or XXL. What estimation method is being used?
A. Affinity estimating
B. Planning poker
C. Guess My Size innovation game
D. Analogous estimating
The estimating scenario described is affinity estimating.

## Slide 36
The correct answer is A
The Kanban board is of value only when it reflects current realities. What role holds the responsibility of the Kanban board providing value?
A. The team, when work has progressed
B. The XPCoach, as tasks are completed
C. The Product Owner, when stories are accepted
D. The tester, when tasks are validated
The team moves tasks through the stages and queues of the task board, or Kanban board.

## Slide 37
The correct answer is A
With the Agile concept of frequent verification and validation of code development, checking in and testing all code changes daily is a strategy known as:
A. Continuous integration
B. Wireframe timeboxing
C. Regression testing
D. Collective swarming
With many team members working simultaneously, unforeseen problems can arise when separate components are brought together. Daily testing discovers such issues quickly without a huge loss in productivity.

## Slide 38
The correct answer is B
Which is the best description of the thought or philosophy that drives test-driven or test-first development?
A. Program the software to pass a predefined acceptance test and the team will produce error-free systems faster
B. Write the code with the focus on passing the acceptance test and the resulting software is more likely to be free of errors while the code is more likely to remain simple and clean
C. Create software aimed at passing acceptance tests and the team will produce fewer errors, maximize velocity, and decrease project costs
D. For a Scrum team, this approach places importance on the Scrum Testers to understand scope and requirements quickly so that accurate tests are written up front
B is the best choice, but these are all very close. Let's look at each. The language in Answer-A is too restrictive - the mention of error-free software eliminates A! C steps too far by indicating that test-driven development will max the velocity and cut costs. That may be true for some projects and teams, but not for all cases. D is problematic because it refers to a role of Scrum Tester... not accurate. With Scrum, the team are all programmers who wear various hats...no specialization in true Scrum. B is the best choice, accurately describing the likely benefits of test-driven or test-first development.

## Slide 39
The correct answer is D
An Agile team is deep into their iteration planning meeting. They have reviewed the Product Backlog with the Product Owner and are determining how many stories the team should commit to in this next iteration. The team is bogging down in the estimation details and losing momentum. The ScrumMaster suggests that each member focus on the task effort alone and exclude other activities from the estimate and assume no distractions or interruptions of the work. What is the name of this approach?
A. Minimal story effort
B. Critical chain method
C. Activity duration estimate
D. Ideal time
D is correct - ideal time. With this approach, the team is asked to estimate how long a task will take if there are no distractions, no interruptions, and the proper resources are available. Intact teams may develop ideal time estimates and compare those with the actual time required. Over time, those teams will have more data and experience to translate ideal time to actual. For example, the team may find that an ideal time estimate of 1 hour translates to 2 or 2.5 hours of actual, elapsed time. Ideal time simplifies the picture by isolating variables and allowing resources to estimate tasks.

## Slide 40
The correct answer is D
Which of the following statements is least valid about test-first development?
A. The product should conform to the test rather than the test conform to the product
B. Tests should be shown to fail before the product is developed to pass the test
C. It is supported by the philosophy that a developer should know how a product will be used before creating the product
D. Developers should write the test cases
Developers may often write test cases, but they may also be written by others, for example, a quality control group.

## Slide 41
The correct answer is B
Should the Product Owner be involved in iteration planning?
A. No, the Agile team is responsible for getting the work done, and only the team is allowed to commit to the number of features or stories that will be accomplished in an iteration
B. Yes, the Product Owner grooms or maintains the Product Backlog and will prioritize that backlog based on those features or stories that will add the most value
C. No, the Product Owner is not involved in iteration planning unless he or she is a subject matter expert and truly part of the working team
D. Yes, the Product Owner is included in iteration planning as a chicken - observe and listen without interrupting
B is the best choice of the 4. The Product Owner creates and maintains the backlog for the product; therefore, the Product Owner directs the team activities by prioritizing items in the backlog based on anticipated value of each item.

## Slide 42
The correct answer is C
Which is the least valid idea about negotiation in Agile projects?
A. The content of a user story is highly negotiable
B. Customer collaboration is more valued than contract negotiations
C. The Product Owner drives the project priorities while the team coach drives trade-offs to protect the team's rights
D. Because negotiations can easily become adversarial, the customer should collaboratively help make the best decisions with the project team
Choices A,B, and D are valid. Answer-C is the least valid in that the team coach or ScrumMaster protects the Agile values and process and is not the negotiator for the team's rights.

## Slide 43
The correct answer is C
A wireframe is not useful in which of the following ways?
A. It minimizes the need for heavy documentation to convey design details
B. No coding is required to create it
C. It provides the customer with value as an early working prototype
D. It provides a starting point for users and developers to create a system
A wireframe is not a working prototype. It is an illustration of how a user will interact with a system without the encumbrance of heavy requirements documentation.

## Slide 44
The correct answer is D
What tactic has the primary purpose of helping the team coordinate work and communicate issues?
A. Information radiators
B. Kanban board
C. Iteration planning meetings
D. Daily standup meetings
Each choice has a contribution to make here, but the optimum choice is the daily standup meeting, which allows the team to share what has been accomplished, what is planned, and what issues are present.

## Slide 45
The correct answer is C
Members of the team reference and post updates to a graph that shows the progression of features to being 'Done.' Examples of the stages of progress include Backlog, Development, Testing, Done. What is the name of this graph?
A. Rolling wave plan
B. Product roadmap
C. Cumulative flow diagram
D. Iteration burndown chart
C is correct. A cumulative flow diagram depicts the progression of a set of features from start to finish. Typically, the diagram lists features in the first column on the left. Moving left to right, the features flow through the diagram with labeled columns, such as Backlog, Started, Analysis, Coding, Testing, and Done. A stakeholder can find a feature on the chart and spot the current status easily - high visibility.

## Slide 46
The correct answer is B
Which of these statements is the best reflection of the Agile concept of continuous integration?
A. The Daily Standup Meeting
B. The daily build including any new features
C. Periodic offsite meetings with vendors and subcontractors contributing to the product
D. Frequent user-acceptance tests
B is the best choice. Checking in completed features daily, compiling all code, and a routine, daily build reflect this concept of continuous integration. This practice ensures that problems embedded in new features are discovered almost immediately. If the new attribute breaks the code, you'll know it. Answer-A is a decoy - the Daily Standup Meeting is for communication purposes, primarily. Likewise, C and D are not correct.

## Slide 47
The correct answer is D
For communications reasons, the ideal size of a team using Scrum is:
A. 7 +/- 3
B. 10 for co-located teams and 12 for distributed teams
C. Based on the Agile value of individuals and iterations over processes and tools
D. From 5 to 9
The ideal Scrum team size is sometimes quoted as 7 +/- 2, which is 5-9.

## Slide 48
The correct answer is C
In creating the team space, what feature provides the most effective method of communication?
A. A quiet environment, facilitating osmotic communications
B. Agile tooling, providing a common form of messaging and documentation
C. Desk positioning, creating team face-to-face situations
D. Continuous integration, creating a common, up-to-date test environment
Face-to-face communications are the most effective; the majority of face-to-face conversation content is non-verbal.

## Slide 49
The correct answer is B
Which of the following series conveys the most appropriate order of consideration when prioritizing Agile stories?
A. Working software, value base, compliance
B. Compliance, value base, working software
C. Value base, compliance, working software
D. Value base, working software, compliance
Compliance to external regulations and usually internal policy is not optional, and must be considered before financial priorities. Complying with government regulations, for example, is often at the expense of otherwise less costly approaches.

## Slide 50
The correct answer is A
A challenging aspect of Agile projects is that processes and methods should be adapted to fit the project. This analysis and adaptation is known as:
A. Process tailoring
B. Value stream mapping
C. The chameleon effect
D. Project adaptation
The concept that drives process tailoring is that the process should add value to the project - not vice versa. Projects should not be shaped to fit the process or tools - the shapes of processes and tools should be driven by the project need.