## Slide 1
International Doc verification
Roadmap
Revision 1.0
9th Oct 2013
Wajahath Quraishi, Agile Project Lead
Alison Anderson, Product Owner
Roadmap template V4.7
Roadmap v[X.X]

## Slide 2: Delivery Plan
 | Release 1 | Release 2
 | 10/2013 - 01/2013 | 02/2014 – 05/2014
Market / Customers | Airport Services Agents , Report Analyst | Airport Service Agents, Report Analyst
Themes/Features | Use the new service to determine ATO retaining existing display Determine what’s needed for Tasks Display responses from services from IATA ( Go /No Go) | Display tasks Reporting
Benefits | Less agent take-overs Release 1 / 1B | Reduce fines
Architecture Decisions | Architecture doc update due to task maintenance | N/A
Dependencies | eCloud freeze CS is ready Architecture design for rules engine | 
Business Decisions/Impacts | Communication to field if we are displaying the reasons | Communication to field if we are displaying the reasons. New role ( tasks to reasons mapping returned by IATA)
Roadmap v[X.X]
Notes: Attending the Project Management in an Agile world class will teach PM’s how to create and use this document.
Teams will begin to fill out project specific documentation when they attend the “Iteration 0”.
Schedule in Iteration 0 Agile Project Teams Workshop by contacting your IT Project Performance mentor or Agile Coach.

## Slide 3: Delivery Plan
 | Release 3 | Release 4
 | 07/2013 – 09/2013 | 10/2013 – 12/2013
Market / Customers | SSM Application SSM Admin VzB | SSM Application SSM Admin VzB
Themes/Features | Port Components from Oracle to vPostgress User Functions Sequences Triggers Packages/Procedures Views Mapping file to work with both Oracle and Postgres SSM Curbside Bagdrop 3rd URL addition to clients Removal of CDC URL Shutdown CDC | Stop using sunset DC SPLUNK Dashboard creation for Passenger Session Revenue SPLUNK Dashboard creation for specific criteria Agent takeover Revenue from spec/each kiosk Bag charges .
Benefits | 2nd Cloud (move to Cloud environment completely) Move to vPostgress completely Cost Reduction due to Oracle licenses Better Infrastructure | 
Architecture Decisions |  | 
Dependencies | 2nd Cloud environment | 
Business Decisions/Impacts |  | 
Roadmap v[X.X]
Notes: Attending the Project Management in an Agile world class will teach PM’s how to create and use this document.
Teams will begin to fill out project specific documentation when they attend the “Iteration 0”.
Schedule in Iteration 0 Agile Project Teams Workshop by contacting your IT Project Performance mentor or Agile Coach.

## Slide 4: Roadmap
Financials
Costs | Planned | Actual | Variance
Roadmap | [$amt] |  | 
Release 1 | [$amt] |  | 
Release 2 | [$amt] |  | 
Release 3 | [$amt] |  | 
Roadmap v[X.X]
Benefits | Expected (Savings/Revenue) | Actual (Savings/Revenue) | Variance
Roadmap | [$amt] | [$amt] | 
Release 1 | [$amt] | [$amt] | 
Release 2 | [$amt] | [$amt] | 
Release 3 | [$amt] | [$amt] | 
Notes: This information will also be in your PAD documents.
For more information regarding the funding process please refer to the IT finance wiki at https://spteam.aa.com/sites/ITS/PAD

## Slide 5: People
Team
Name | Role | Allocation
 | Product Owner | [% allocation]
Wajahath Quraishi | Agile Project Lead | [% allocation]
Santosh Kulkarni | [role] | [% allocation]
Balaji Thayi | [role] | [% allocation]
Gopi Krishna | [role] | [% allocation]
Anita |  | 
Roadmap v[X.X]
Sponsors and Stakeholders
Name | Title/Role
Jim Phoenix | M.D (Airport Automation)
James Barker | Sr. Manager
Art Perra | Sr. Project Manager
Name | Role | Allocation
 | Product Owner | [% allocation]
Wajahath Quraishi | Agile Project Lead | 50%
Sheethal Shenoy | Onsite Tech Lead | 100%
Manjunath Ashwathpur | Offshore Tech Lead | 100%
Chandrasekhar Reddy | Developer | 100%
Anil Maddukuri | Developer | 100%
Erina Das i | Developer | 100%
Lynne Hajdyla | Testing | 30%
Anita C | Developer | 100%
Notes: For an explanation of team roles and responsibilities, please see the ITPPT Jetnet Site.

## Slide 6: Resources
Software and Hardware
Item | Purpose
[item] | [purpose]
[item] | [purpose]
[item] | [purpose]
[…] | 
Roadmap v[X.X]
Notes: This is going to be the costs for any needed software or hardware for the project to be completed.
This information will also be in your PAD documents.
For more information regarding the funding process please refer to the IT finance wiki at https://spteam.aa.com/sites/ITS/PAD

## Slide 7: Roadmap
Risk Identification
Pri | Risk | Release | Prob | Impact
1 | Critical resources are spread thin | 1 | HIGH | HIGH
2 | External vendors responsiveness to queries | 1 | Low | Low
3 | Ability to translate responses to tasks | 2 | High | Medium
For guidance on Risk Management please refer to the Risk Guide published on Jetnet by the IT Project Performance Team.
Roadmap v[X.X]
Notes: A Risk Assessment should be performed during Iteration 0 and each iteration thereafter. The risks should be assessed to rank order from the critical to the trivial making it possible to prioritize the actions to address the risks
The roadmap will show the risks that have been identified during this assessment. Risk Management will occur during the Release and contained in the Release Plan.
For further guidance on Risk Management please refer to the Risk Guide published on Jetnet by the IT Project Performance Team.

## Slide 8: Roadmap
Assumptions
Item | 
When the response has the Sufficient information=YES we ignore the warning or information returned. | 
Information passed back with be clearer and easier for the agent to understand. | 
Roadmap v[X.X]
Constraints
Type | Item | Notes
 | Design of the database or a properties files to have rules and tasks mapping | Architecture design approval and VZB constraints
 | […] | 
Notes: The purpose of this slide is to describe any assumptions impacting the Product/Project Roadmap. Assumptions related to internal/external resource needs, hardware/software requirements, and Team availability should be noted.
Constraints are also listed and include a type category. Type could be technology, regulatory, contract or other.

## Slide 9: Roadmap
Disaster Recovery
Disaster Recovery Designation
  Discretionary
Roadmap v[X.X]

## Slide 10: Authors
Alison Anderson ( Product Owner)
Wajahath Quraishi ( PM)
Sheethal Shenoy ( Tech Lead)
Manjunath Ashwathpur ( Offshore Lead)
Chandrasekhar Reddy (Developer)
Anil Maddukuri (Developer)
Erina Das (Developer)
Lynne Hajdyla ( QA team)
Gregg Nicklaus ( QA team)
Wendy Spears ( Automation Tester)
Elmer Harris ( Architect)
Collaborative Team
Vision v[X.X]

## Slide 11: Review History
Date | Activity | Comments
9/10/2013 | Document created | Version 1
Roadmap v[X.X]

## Slide 12: Revision History
Date | Version | Comments
[date] | 1.0 | [comments]
10/9/2013 | [1.0] | Iteration 0
Roadmap v[X.X]