Risks:  IMPACT / Probability

- Availability team to provide data store HIGH / High

- Delay with complex interactions with dependent teams HIGH/HIGH

- Delay due to resolutions of Reporting strategy  High /High

- Inability to get needed data  Medium /  High

- Stakeholders unavailability and delay and rework  High /  High

- Delay due to team member availability  High /High

- Inability to determine relationship between recorded events ( Touch to Thank You screens) within a session inside a repository ?  Medium/ LOW

- WE do not correctly detect start and end of a session of screen flow changes. Medium / low

Action items: Iteration 0

- Schedule meetings to resolve questions

- Meet to update roadmap/backlog/release plan based on decisions

- Meet to decide actions to resolve impact/probability of risks

- Schedule Agile ceremonies for whole project

- Estimate backlog

- Forecast release dates/scope