Shuttle Project -Working Agreements

- We will work in two week iterations.  We start with planning on Tuesday one and end with a demo and retrospective on before end of each iteration.

- Daily stand ups occur at 10:00 AM (CST).

- All meetings start/stop on time and have a known purpose and goal. Please make an effort to be on time.

- All team members actively participate and are present and engaged during the meetings.

- Users stories considered at Iteration Planning (10:30 AM –12:00 on alternate Tuesday’s) must meet the Definition of Ready or will not be pulled into the iteration for delivery.

- Do not ever be afraid to ask for help!

- If you are stuck for more than 30 minutes, ask for help!

- Update Rally at least once a day.

- Defects will be filed in Rally and not in QC.

- If you are having a conversation regarding a user story, take a friend! (QA should take Dev, Dev take QA, PO make sure that both are present)

- We will do a test case review with the team and BU reps for each user story as we begin to work on the story.

- Have Fun!