## Slide 1: Confirmed Flight change – SDFCS
Metrics and RAID analysis

## Slide 3: Iteration 14: JAN 29th- Feb 11th
Planned points : 6
Accepted: 3
Collected after iteration end: 3
Not collected: 3
Summary:
Planned - 6
Total Accepted - 3
Not Collected - 3 (Defects identified and classified as “High”)

## Slide 4: Iteration 15: Feb 12th- 25th
Planned points : 11
Accepted: 5
Collected after iteration end: 3
Not collected: 3 (iTKTs - PVC issue)
Other factors - India’s Nation wide strike 20,21st Feb
Summary:
Planned - 11
Total Accepted - 8
Not Collected - 3 ( External dependency iTKTs )
Item (3), cannot reproduce defect. No fix needed

## Slide 5: Title Case Headline in AA Blue, Arial 28pt With sentence case subtitle in AA Gray, Arial 28pt
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using “Increase List Level” button in AA Dark Gray, Arial 16pt
    Bullet two using “Increase List Level” button in AA Dark Gray, Arial 16pt
      Bullet three using “Increase List Level” button in AA Dark Gray, Arial 14pt
        Bullet four using “Increase List Level” button in AA Dark Gray, Arial 14pt

## Slide 6: Iteration 16 -
ITKTs issue, response returned for multi segment not consistent for SDFC and SDS
As per iTKTs the SDFC interface for made “stateful” to work around the handle married connection scenarios; otherwise, the segments are treated in a stateless manner.
And we can’t change SDS now otherwise that will break DC.
In actuality, most all of iTKTS products work like SDS; it was only SDFC that we had to modify for the “stateful” segment itineraries.

## Slide 7: Title Case Headline in AA Blue, Arial 28pt on Two Lines to Demonstrate a Long Headline
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using “Increase List Level” button in AA Dark Gray, Arial 16pt
    Bullet two using “Increase List Level” button in AA Dark Gray, Arial 16pt
      Bullet three using “Increase List Level” button in AA Dark Gray, Arial 14pt
        Bullet four using “Increase List Level” button in AA Dark Gray, Arial 14pt

## Slide 9: Divider slide in AA Blue, Arial 28pt with single line spacing on one or two lines

## Slide 10
  “Quote slide in approved brand colors (see layout options) with text in white, Arial 40pt with single line spacing. Remove the hanging quotation marks by clicking the Decrease List Level button”

## Slide 11: Two-thirds Image Slide with Image or Chart on Left Text is always on the right side
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using indent button in AA Dark Gray, Arial 16pt
    Bullet two using indent button in AA Dark Gray, Arial 16pt
      Bullet three using indent button in AA Dark Gray, Arial 14pt
        Bullet four using indent button in AA Dark Gray, Arial 14pt

## Slide 12: One-thirds Image Slide with Image or Chart on Left Text is always on the right side
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using indent button in AA Dark Gray, Arial 16pt
    Bullet two using indent button in AA Dark Gray, Arial 16pt
      Bullet three using indent button in AA Dark Gray, Arial 14pt
        Bullet four using indent button in AA Dark Gray, Arial 14pt

## Slide 13: Half Image Slide with Image or Chart on Left Text is always on the right side
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using indent button in AA Dark Gray, Arial 16pt
    Bullet two using indent button in AA Dark Gray, Arial 16pt
      Bullet three using indent button in AA Dark Gray, Arial 14pt
        Bullet four using indent button in AA Dark Gray, Arial 14pt

## Slide 14: Sample Pie Chart with Text Slide
Chart: 
| 1st Qtr | 2nd Qtr | 3rd Qtr | 4th Qtr
Sales | 8.2 | 3.2 | 1.4 | 1.2
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using indent button in AA Dark Gray, Arial 16pt
    Bullet two using indent button in AA Dark Gray, Arial 16pt
      Bullet three using indent button in AA Dark Gray, Arial 14pt
        Bullet four using indent button in AA Dark Gray, Arial 14pt

## Slide 15: Sample Bar Chart with Text Slide
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Series 1 | 4.3 | 2.5 | 3.5 | 4.5
Series 2 | 2.4 | 4.4 | 1.8 | 2.8
Series 3 | 2 | 2 | 3 | 5
Body copy in AA Dark Gray, Arial 20pt with single line spacing
  Bullet one using indent button in AA Dark Gray, Arial 16pt
    Bullet two using indent button in AA Dark Gray, Arial 16pt
      Bullet three using indent button in AA Dark Gray, Arial 14pt
        Bullet four using indent button in AA Dark Gray, Arial 14pt