## Slide 1: World Courier Clinical Trial Management Discovery
By:
Rajeevareddy Mudeli(Solution Architect)
Papri Barua(Solution Analyst)

## Slide 2: Contents
Current State Understanding
Bio-Star Dependencies
Next Gen Bio-Star Goals
Candidate Technology Comparison
Comparison Score Card
Licensing Cost
Recommendation
Assumptions
Discovery
Next Gen Bio-Star Integration Architecture
Appendix

## Slide 3: Next Gen Bio-Star solution depends on achieving stated business and system goals
Minimize risks to clinical trial management activities related to system and process integration given that World-STAR will be replaced as part of Project Nova
Create a Next Gen Bio-Star platform to ensure single instance of clinical trial application and data to support existing WC Clinical trial business and future service offerings
Improve process efficiencies by automating manual processes wherever possible
Business / System Goals

## Slide 4: Candidate Technology Comparison Score Card
Category | Criteria | Weight | Custom with SiteCore | Salesforce
Business(60%) |  |  | 2.08 | 2.33
 | Functionality | 60% | 1.87 | 2.06
 | Usability | 25% | 1.00 | 1.18
 | Affordability | 15% | 0.60 | 0.64
Technology(40%) |  |  | 1.72 | 1.95
 | Maintainability | 20% | 1.00 | 1.00
 | Flexibility | 20% | 0.82 | 1.00
 | Scalability | 15% | 0.60 | 0.75
 | Interoperability | 15% | 0.63 | 0.67
 | Security | 20% | 0.85 | 0.95
 | Compatibility | 10% | 0.40 | 0.50
Total |  |  | 3.81 | 4.27
Chart: 
| Functionality | Usability | Affordability | Maintainability | Flexibility | Scalability | Interoperability | Security | Compatibility
#REF! | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Custom with Sitecore | 3.1245 | 4 | 4 | 5 | 4.1 | 4 | 4.225 | 4.25 | 4
Salesforce | 3.438 | 4.7 | 4.25 | 5 | 5 | 5 | 4.475 | 4.75 | 5

## Slide 5: Bio Star Discovery Phase – Update…
Remaining items of Discovery phase: Targeted to be completed Feb 2018
Final review with leadership on cost estimates including development effort ,Testing, deploying, Hypercare including PM facilitation for both
  Sitecore
  Salesforce
Final decision from leadership on Sitecore v/s Salesforce
Post tool selection: Sitecore v/s Salesforce:
Grooming the user stories in TFS
Complete project plan with number of dev. iteration, testing, hypercare
Resourcing: sourcing for project for the roles
High level risk, assumptions, constraints and dependencies
01/25/2019
CONFIDENTIAL
5

## Slide 6: Key Business Assumptions
Bio-Star pre sales and sales Mgmt. is out of scope for Next Gen Bio-Star core build.
CTM-Star integration with Next Gen Bio-Star is out of scope
Return Drug to Depot workflow is out of scope
Portal for Bio-Star customers is not a MVP for core build
WC Salesforce org is possible to extend for Bio-Star requirements.

## Slide 7: Assumptions : Cost Estimation
Estimates: The effort-wise build estimates are high level estimates and rough order of magnitude as its scope and requirements has not been fully defined
Integration to legacy: There will be no World star integration testing. This piece is not factored and is beyond the scope of these estimates and also this project
Sourcing: The team size for this build will be with 1 onsite and 2 offshore developer resources. We are anticipating a turn- around time for such request as to anywhere
Core team: Rajeev Architect with 50% allocation, Papri Business Analyst 100% allocation, PM with 25% allocation and 3 developers (1 onsite/ 2 offshore)
Organization : The estimated hours and allocation for roles such as PM activities, QA testing, Transition management as per the Customer Portal project
Project Methodology: We will be following the Agile Scrum SAFE approach for software development with a standard 2 week iteration
Integration: There are various integration points MDM, Mulesoft, World Star etc. and discovery was done based on the current state of these integration components

## Slide 8: Cost Estimates effort wise breakdown – Salesforce
Task | Hours | Total Cost
Salesforce User License |  | $84,800
Salesforce Shield |  | $34,590
Build/Development | 4830 | $483,000
Business Analyst | 1280 | $96,000
Solution Architect | 640 | $91,520
Testing | 1350 | $204,305
Data warehouse | 400 | $42,800
Security | 400 | $40,000
Project Management |  | $35,210
Hypercare | 272 | $32,826
 |  | $1,048,746

## Slide 9: Current Bio-Star System usage
1200 users from across the globe are using current Bio-Star system.
341 Users are only updated the BioStar data in last 5 years.
158 users out 341 already are no longer with the company and this is verified.
Net 183 users actually used the BioStar system and remaining all other users are access the system for informational purpose.
Out of 183 users, 43 BioStar users already have access to WC Salesforce org.
We verified the user data with major BioStar usage countries.
Recommendation:
Next Gen Bio-Star user requirement
Full access : 200 (Approx.)
Limited Access : 800 ( Approx.)

## Slide 10: Salesforce Licensing Cost
Salesforce Platform |  |  |  |  | 
 | Bio-Star Users with 5% growth | Salesforce Licensing fees for Bio-Star user | Salesforce Portal users (For Customer Service users) | Salesforce Shield Cost (20% of annual licensing cost of org. Which including 443 users ) | Total Cost
Year 1 | 200 | $264 X 200 =52,800 | 800 X $40 = $32,000 | $34,590 | 1,20,390
Year 2 | 210 | $264 X 210 = 55,440 | 840 X $40= $33,600 | $36,320 | 
Year 3 | 222 | $264 X 222 = 58, 604 | 882 X $40 = $35,280 |  | 
Year 4 | 233 | $264 X 233 = 61,512 | 927 X $40 = $37,080 |  | 
Year 5 | 245 | $264 X 245 = 64,680 | 974 X $40 = $38,960 |  | 
.

## Slide 11: Cost Estimates effort wise breakdown – Sitecore
Cost breakdown | Hours | Rate | Total Cost
Build/Development | 5000 | 100 | 500,000
Business Analyst | 1280 | 75 | 72,000
Architect | 640 | 143 | 91,520
Testing | 1350 | 80 | 204,305
Datawarehouse | 400 | 107 | 42,800
Security | 400 | 100 | 40,000
Project Management | 350 |  | 35,210
Hypercare | 272 |  | 32,826
Infrastructure cost |  |  | Shared Infra.
Database setup cost | 100 | 107 | 10,700
Sitecore License cost (1st year) |  |  | 264,000
Database License cost |  |  | 75,000
 |  |  | $1,249,176

## Slide 12
Site core Licensing Cost
SiteCore Platform |  |  |  | 
 | Users(5% growth) | Sitecore Licensing | SQL DB License | Total Cost
Year 1 | 1000 | $264,000 | $75,000 | $339,000
Year 2 | 1050 | $42K | $0 | $42,000
Year 3 | 1103 | $42K | $0 | $42,000
Year 4 | 1159 | $42K | $0 | $42,000
Year 5 | 1217 | $42K | $0 | $42,000

## Slide 13: High level Risks
Risks/ Category
Estimates: These are high level estimates and we will deep dive into detailed requirements as we progress thru the project and may uncover more work for scope. The Contingency buffer will help mitigate this
Category - Cost /Budget
Sitecore: We currently don’t have any Sitecore developer or expertise inhouse in ABC/WC. Has not been easy to find a suitable resource in the market
Category - Resource /Sourcing
Sitecore: The request for infra structure and setup on the environment can have a delays and unknown dependencies. To mitigate this so may need to be scheduled with adequate lead time.
Category - Schedule

## Slide 14: Bio Star High level Milestone plan – Total 8 Months ( 6 Months Development + 1 Month Testing + 3 weeks Hypercare)

## Slide 15: Recommendation
Salesforce platform OOTB customer service tools like. Case Mgmt., email, Live Agent, CTI, Knowledge and Doc Mgmt. will help Bio-Agents to provide better customer service
WC sales is already on Salesforce platform and approx. 400+ current Bio-Star users are already using salesforce. This will reduce the annual licensing and training cost
Having Sales and Service on a single platform will provide 360 degree view of clinical trail data
Salesforce platform comes with 99% uptime, HA,DR, Better Performance and Free Upgrades
Salesforce supports multi lingual, multiple time zones and currencies and available across the globe
Salesforce platform complies with most of the Government regulations (GDPR,HIPAA,PHI,Part11-CFR..etc) across the globe
*https://trust.salesforce.com/en/compliance/
Salesforce

## Slide 16
Thank You

## Slide 17: WC Bio-Star business needs are translated into Epics, Feature's and User Stories.
Label | Count
Epics | 15
Features | 36
User Stories | 156
Epics
Features
User Stories

## Slide 18: Next Gen Bio-Star Integration Architecture

## Slide 19: Appendix
Epics/Features/User stories :
http://edev.one-abc.com:8080/tfs/EITS/Bio-STAR%20Rewrite/_backlogs?level=Stories&showParents=false&_a=backlog

## Slide 20: Cost Estimates effort wise breakdown – Sitecore
Total cost : 860,000 + 100,000= 960,000

## Slide 21: Bio-Star dependencies
Level | Component | Current Understanding
Business Application | TMS/World Star | Next Gen Bio-Star solution must send job details to TMS OR World Star for booking process
 | SAP | TMS and WS Star systems are integrated with SAP. Bio-Star Orders invoices will be generated from SAP
Information Architecture | Master Data | Trial/Protocol must consume and, in some cases, generate what could be considered master data( Shipper, Consignee, Items, Customer, Locations and Package Info)
 | Data Migration | Because trials are long-lived, data must be migrated from current Bio-STAR to Next Gen Bio-Star solution
 | Data Warehouse & Reporting(ORBIS) | Bio-Star jobs span systems and need a cohesive view of data to enable reporting
Middleware, Interfaces, Integration | Integration Architecture | Known integration points include TMS,SSO, eMDM, ORBIS and World Star Additional integration is expected with customer portal for leveraging the site core platform to enable portals for Sites and Customers.